# Full Audit — TikTok-like app on Replit

App URL reviewed: https://6704fab2-52ed-4198-9738-14cf5f95f878-00-30vu8l00qsqqd.spock.replit.dev/

This document is a practical, prioritized, hands-on audit you can act on before launch. It lists critical risks, concrete fixes, sample code/configs, and a prioritized implementation checklist (Immediate → Short → Medium → Long term).

## Executive summary (one-line)

Your app is on a development Repl preview URL and needs changes in hosting, media handling, rate-limiting, storage, background processing, monitoring, and security before launching to real users.

Top 5 must-do actions before launch: 1. Move to Replit Deployments (Autoscale/Reserved) or a proper cloud host for production.
2. Offload uploads & media storage from Replit to object storage (S3 / Supabase Storage / Cloudinary) with presigned URLs.
3. Serve media through a CDN (Cloudflare/Bunny) — do not serve video from Replit.
4. Add background job queue (BullMQ/Redis) for all media processing; never transcode inside HTTP request.
5. Use an external managed DB (Postgres/Supabase/PlanetScale); stop using Replit DB for production data.

# Critical issues + direct fixes (ordered by risk)

## 1) Media storage on Replit filesystem (Critical)

Risk: Data loss on restarts, limited disk, poor I/O, app crashes on heavy I/O.

Fix — immediate (copy/paste): - Choose an object store (example: Supabase Storage or AWS S3). - Implement client-side uploads to presigned URLs so the file never hits your Replit container.

Example: generate presigned URL (Node.js, AWS S3)

// server: /api/upload-url
import AWS from 'aws-sdk';
const s3 = new AWS.S3({ region: process.env.AWS_REGION });
export default async function handler(req, res) {
  const { filename, contentType } = req.body;
  const params = {
    Bucket: process.env.S3_BUCKET,
    Key: `uploads/raw/${Date.now()}-${filename}`,
    Expires: 60,
    ContentType: contentType,
    ACL: 'private'
  };
  const url = await s3.getSignedUrlPromise('putObject', params);
  res.json({ uploadUrl: url, key: params.Key });
}

Client: PUT file directly to uploadUrl, then POST key to your API to enqueue processing job.

## 2) No CDN in front of media (Critical)

Risk: Bandwidth from Replit will blow up; slow global delivery.

Fix: - Put media bucket behind Cloudflare or use CDN provider (Bunny). Configure origin pull from your storage bucket. Use signed/short-lived CDN URLs if needed.

Action steps: 1. Create a CDN pull zone for your bucket. 2. Rewrite video URLs in metadata to the CDN domain. 3. Use versioned filenames (e.g., video-<id>-v1.m3u8) instead of cache invalidation.

## 3) Processing inside request lifecycle (High)

Risk: Long-running operations block event loop, cause timeouts, cause Replit to kill container.

Fix: - When upload is complete, enqueue a job (Redis + BullMQ / Bull / Bee-Queue). Use background workers (on separate host or worker Repl/VM) to run FFmpeg/transcode. - Alternatively use Cloudinary or Mux webhooks to handle processing.

Quick worker example (BullMQ)

// producer (api) -> queue.add('transcode', { key, userId })
// worker.js
import { Worker } from 'bullmq';
const worker = new Worker('transcode', async job => {
  // download raw file from S3
  // run ffmpeg to produce HLS + thumbnails
  // upload outputs to bucket
  // update DB via API call
});

## 4) Database on Replit DB or local file (High)

Risk: Non-replicated, unscalable, may be lost; slow with concurrency.

Fix: - Migrate to Supabase (Postgres), PlanetScale (MySQL) or MongoDB Atlas. - Use migrations (Knex/Prisma) and connection pooling.

Migration hint: export CSV from local DB → import to cloud DB; or write a small script that reads all records and bulk inserts.

## 5) No rate limits / abuse protection (High)

Risk: Bots, scripted requests, bruteforce causing downtime and costs.

Fix: - Protect critical endpoints with rate limiting. Use IP + user token + user device key. - Implement recaptcha on signup and upload endpoints.

Express + rate limit example:

import rateLimit from 'express-rate-limit';
app.use('/api/', rateLimit({ windowMs: 60*1000, max: 60 }));

## 6) Secrets in code or Repl env exposure (High)

Risk: Leaked keys cause security breaches and cloud cost exposure.

Fix: - Move secrets to Replit Secrets for Deployments or external Secrets Manager (AWS Secrets Manager / Vault). - Rotate keys and use short-lived tokens for client uploads.

## 7) Missing logs, monitoring, and Sentry (Medium)

Risk: Hard to diagnose outages and slow incidents.

Fix: - Add Sentry for exception tracking. Add structured logs to Logtail or Papertrail. Add uptime checks with UptimeRobot.

## 8) No load testing and chaos tests (Medium)

Risk: Unprepared for spikes; hidden race conditions.

Fix: - Run k6 or Artillery tests locally against a staging deployment. Test upload flows and feed loads.

## 9) CORS / CSP / security headers (Medium)

Risk: XSS, data exfiltration, unsafe embedding.

Fix: - Configure CORS policy to only your domains. - Add security headers (CSP, HSTS). Example using helmet.

# Operational & Architectural recommendations (detailed)

## Production hosting

- Use Replit Deployments (Autoscale) if you want to stay on Replit for frontend/API and want the Replit developer experience. For heavy workloads, host transcoding/workers and DBs outside Replit.

- Alternative: Vercel (frontend), Render/Cloud Run (APIs), DigitalOcean/Hetzner (workers), Fly.io (edge services).

## Storage + CDN

- Bucket (S3 or Supabase Storage) for raw and processed outputs.

- CDN in front of processed assets (HLS m3u8 & segments, mp4, thumbnails).

- Store thumbnails and metadata in DB; store user watch data in Redis for hot counters.

## Transcoding

- Small scale (MVP): use Mux or Cloudinary to avoid managing ffmpeg jobs. If self-hosting, deploy workers on VPS with adequate CPU and ephemeral storage.

- Output HLS (m3u8) with multiple bitrates and a thumbnail. Keep master playlist for adaptive streaming.

## Feed & Personalization

- Cache top global/trending lists in Redis. Generate personalized lists by combining cached hot lists with user-specific suggestions.

- Use Redis Streams or Kafka for event ingestion (plays, likes) to feed offline ML.

## DB schema tips

- Videos table: id, user_id, title, hash_tags (tsvector or tags table), visibility, status (processing/ready), cdn_url, duration, aspect_ratio, view_count

- Engagement: likes, comments (separate tables) with indices on video_id and user_id

- Use bigint for counters and increment via Redis for hot counters then reconcile to DB periodically.

## Authentication & Security

- Use Supabase Auth / Firebase Auth / Clerk for session management and social logins.

- Use JWT + refresh tokens and secure cookie storage for web client.

- Validate uploads by signed metadata and server-side verification (file size, duration) after processing.

# Pre-launch checklist (practical, prioritized)

## Immediate (do before public launch)

- Migrate media uploads to object storage and implement presigned URL flow.

- Put CDN in front of processed media and rewrite playback URLs.

- Move primary DB to managed Postgres (Supabase) and import existing data.

- Add background queue + workers for transcoding and thumbnail generation (no blocking).

- Add express-rate-limit and bot protection on login, signup, and upload endpoints.

- Move to Replit Deployments or a managed host for production uptime.

- Configure secrets in Replit Secrets or external secrets manager.

- Add Sentry and an external logs sink.

- Add automated backups of DB and object storage.

- Add CORS and security headers (helmet).

## Short term (1–4 weeks)

- Add load testing (k6) and run simulated traffic scenarios.

- Implement resumable uploads (tus or chunked uploads) for mobile reliability.

- Implement webhook + retry handling for storage/CDN events.

- Harden authentication (2FA for creators, email verification).

- Add analytics event pipeline (impressions, watch_pct, likes) to an event store.

## Medium term (1–3 months)

- Implement anti-abuse systems (rate limit per device, IP blacklists, device fingerprinting).

- Replace simple ranking with hybrid ranking & cache top lists in Redis.

- Implement moderation integration (automated content detection + human queue).

- Create blue/green or canary deployment pipeline (CI/CD).

## Long term (3+ months)

- Move heavy workloads (transcoding, ML) to dedicated infra (K8s or managed services).

- Implement creator monetization with secure payouts.

- Build offline ML training pipeline and online feature store for recommendations.

# Example cost-saving tips

- Use cloud transcode services only for peak/paid tier users; run cheaper self-hosted workers for free-tier content.

- Limit max video length and encourage shorter uploads to save storage and encode cost.

- Use efficient codecs (H.264 baseline for broad compatibility; consider AV1 for bandwidth-heavy areas).

# Suggested immediate technical tasks (ordered, with acceptance criteria)

- Implement presigned upload and direct S3 upload

  - Acceptance: file uploaded directly to S3; backend receives storage key and responds immediately.

- Set up CDN and ensure playback of processed video from CDN domain

  - Acceptance: playing video served from CDN domain; origin traffic low.

- Add a worker process and queue for transcoding

  - Acceptance: after upload, job appears on queue, worker runs FFmpeg, uploads artifacts, database status updates to ready.

- Migrate DB to managed Postgres

  - Acceptance: all existing users, videos, comments available in new DB; app points to new DB URL.

- Enable rate-limiting and captchas

  - Acceptance: repeated requests return 429 after threshold; signup requires CAPTCHA.

- Configure monitoring & alerts

  - Acceptance: Sentry captures errors; uptime monitor alerts on 5-minute downtime.

# Quick security checklist

- Use HTTPS everywhere (Replit and custom domain).

- Rotate API keys and use short-lived tokens for upload.

- Make S3 buckets private (no public listing).

- Validate all incoming metadata server-side.

- Implement content reporting & takedown process.

# Optional: Small-scale architecture diagram (text)

Client (Web/Mobile)
  ├─> Signed upload URL -> Object Storage (S3)
  ├─> API (Replit Deployment / Cloud Run) -> Postgres
  └─> CDN -> Serve processed HLS

Object Storage -> Storage webhook -> Transcode Worker (VM / Container) -> Upload processed -> CDN

API -> Redis (cache, rate-limit) -> Postgres

Events -> Redis Stream / Kafka -> Analytics / ML

# If you want, next I will (choose one):

- A. Do a code-level audit: I will examine your repo or specific files (server upload handlers, Dockerfile, package.json, ffmpeg usage, DB code) and give line-by-line fixes.

- B. Provide a migration script: sample Node.js script to migrate Replit DB -> Supabase/Postgres.

- C. Provide load-testing scripts: k6 test scripts for signup, upload (mocked), and feed scrolling.

- **D. Provide worker + ffmpeg production-ready Dockerfile and sample deploy config.

(You said “full audit” — I covered architecture, security, ops, and prioritized checklist above. If you want me to act on code I can continue with A–D without asking additional questions.)

End of audit document.